# **SCHEDULE**

| **DAY** | **TASK** |
| --- | --- |
| Winter Break (Non-IT tasks) | - Write the text for the Education Class/Slideshow (find out how many slides are needed) + figure out sample code  ~~- Write text for main menu screen~~  - Write the checkpoint questions (2-3 MAX)  - Write the quiz questions and answers  - Write the script for the Cake Artist Activity  ~~- Find all the pictures needed for the Avatar Icon~~  - Find background music  ~~- Make blank certificate for end~~  - Learn how to create a JInternalFrame, ~~use a JProgressBar~~ |
| January 8th | ~~- Create the Objects (Avatar, Cake)~~  ~~- Create a JPanel[] LearningPanelArray (slides)~~  ~~- Create the skeleton for the Education Class (GOAL: get the panels to revalidate and refresh like a slideshow, when the button is clicked, go back and forth)~~ |
| January 9th | - Add text to the JPanels of the slideshow, add pictures  - Create checkpoint JInternalFrame pop-ups + exit button  - Create quiz class, with questions unformatted  -Create bare main menu Class, w/o avatar builder |
| January 10th | - Add grader code, show JDialogBoxes  - Create Certificate class, with certificate displayed  - Create Avatar Builder JInternalFrame  - Create an instance of the Avatar class based on the user’s input  - Format user icon on main menu |
| January 13th | - Connect the Menu, Avatar, Education, Quiz, and Certificate class together  - add finalizing formatting details (no need to add menu bar)  - Start Cake Artist class (make skeleton) |
| January 14th | - Finish Cake Artist skeleton  - Connect it to the rest of the App (have working app) |
| January 15th | - Add sound effects  - Add MenuBar connections  - Code pop-ups if Class is locked |
| January 16th | - Start Formatting details |
| January 17th | - Continue formatting details |
| January 18th | - Finish formatting  - Project Testing  - ½ of Test matrix |
| January 19th | - finish Test Matrix  - Project Header |

# 